# PEAK HOUR RESTRICTIONS

The Contractor shall have (all lanes)(two lanes) open to traffic during peak hours in (each direction) along (your highway), as shown in the plans.  (This “as shown in the plans” is only if you need a chart because it is too complicated to write in a word document.)  The Contractor shall not be permitted to conduct any type of operation that would impede the flow of traffic during peak hours.  The Contractor shall be permitted to have lane closures through the weekends, without peak hour restrictions, except for those holiday weekends specified in Article 107.09.

Peak hours are defined as:

(your time here)

Example:

Westbound 6:00 am to 10:00 am, 3:00 pm to 7:00 pm

Eastbound 3:00 pm to 8:00 pm

If your project is on an interstate or other four lane high volume roadway then add the following paragraph to the PEAK HOUR RESTRICTIONS.

If your contract is authorized to have a “penalty” attached then add the following paragraph to the PEAK HOUR RESTRICTIONS.

Should the Contractor fail to have all lanes open to traffic during the defined peak hours, the Contractor shall be liable and shall pay to the Department $1000 (your amount), not as a penalty but as liquidated damages, for every 15 minute interval or portion thereof that the flow of traffic is impeded by the Contractor’s operations.  The Department will deduct these liquidated damages from any monies due or to become due to the Contractor from the Department.