# Failure to open traffic lanes to traffic

Effective: March 22, 1996

Revised: February 9, 2005

Should the Contractor fail to completely open and keep open all the traffic lanes to traffic in accordance with the limitations specified under the Special Provisions for "Keeping the Expressway Open to Traffic", the Contractor shall be liable to the Department for the amount of:

One lane or ramp blocked = $    (Designer to calculate based on Traffic Volumes.)

Two lanes blocked = $    (If applicable, designer to calculate based on Traffic

Volumes.)

Not as a penalty but as liquidated and ascertained damages for each and every 15 minute interval or a portion thereof that a lane is blocked outside the allowable time limitations.  Such damages may be deducted by the Department from any monies due the Contractor.  These damages shall apply during the contract time and during any extensions of the contract time.BE SURE TO READ ANNOTATIONS BEFORE COMPLETING: Designer is to calculate amount per 15 minutes based on Traffic Volumes.  May also need amount for 2 or more lanes blocked.  See applicable spreadsheet, contact Design